# Project Proposal — XPERIMENT_AI

## 1. Background

The contemporary "new-wave" underground rap scene has a recognizable visual language: low-light interiors, sodium-orange street imagery, distorted analog grain, religious iconography, anime-leaning kineticism. Independent artists working in this space typically cannot afford the production teams that majors use to produce a music video or a cover, and the existing image/video generators are general-purpose and they need repeated prompt engineering before the output starts to look like the scene at all.

There is a market gap for a tool that:

Encodes the visual vocabulary of the scene into reusable building blocks (chips)

Lets the artist or their visual director assemble a coherent prompt in seconds

Hides the model selection under simple "quality tier" choices

## 2. Problem statement

Independent artists in the new-wave / underground rap scene need a fast way to produce on-brand visual material (covers, short clips) without writing prompts from scratch and without learning the parameters of multiple AI video/image providers.

## 3. Project goal

Deliver a deployed, password-gated web app where a user can:

Pick chips across categories (Genre, Theme, Style, Mood, Camera, Motion, Color, Location, Time, Deliverable)

Optionally upload a reference frame, an audio track for BPM/energy detection, and a director's note

See the assembled prompt that they can edit by hand or rewrite with an AI enhancer

Press one button and get a generated image (Flux 1.1 Pro Ultra) or video clip (Kling)

Browse their render history and save chip combinations as named presets.

## 4. Scope

### In scope

Razor-page templated source → static HTML build deployed to Vercel.

Python serverless functions (stdlib only, no Python deps to declare) for: login, chip CRUD, presets, history, stats, image gen, video gen, polling, download proxy, prompt enhancer, info diagnostics.

Vercel KV (Upstash Redis) as the only persistence layer.

Two roles authentication: operator (regular user) and dev (sees the Lab / debug HUD / extra theme).

In-app "Lab" page that doubles as observability for the developer.

### Out of scope (this iteration)

Stripe payments (Subscription page -> placeholder).

Server-side audio analysis (BPM detection runs in the browser).

Mobile-native app.

## 5. Stakeholders

| Role | Interest |
| --- | --- |
| Artist / operator (primary user) | Wants on-brand visuals fast, no prompt expertise. |
| Visual director / friend operating the tool | Same as above but iterates more aggressively; needs presets and history. |
| Developer (`dev` role) | Needs to monitor KV, prompt cost, provider status, recent renders. |
| AI providers (Kling, BFL, Anthropic) | Counterparty SLAs and pricing constrain quality tiers. |

## 6. Risks

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Kling task takes >5 min and the poll times out | Med | Med | Hard timeout in UI, friendly error, retry by re-pressing GENERATE. |
| R2 | Provider deprecates a model (e.g. Kling v1-5 retired) | Med | Med | Quality presets are a tiny map in api/generate.py; single edit to remap. |
| R3 | Vercel KV cost spike from chatty dashboard saves | Low | Low | 600 ms debounce + write-through cache in localStorage. |
| R4 | A leaked password exposes the whole app | Low | High | Token TTL lowered from 30d → 7d; rotate AUTH_* env vars in Vercel. |
| R5 | SSRF via the download proxy | Low | High | Hardcoded host-substring allowlist in api/download.py. |

## 7. Method (high-level)

The project runs in short iterative sprints (≈5 working days each). Each sprint has a goal, a small task breakdown, and a review at the end that feeds into the next sprint's planning. See development plan document for the full cadence and sprints.

## 8. Deliverables

A working deployed site (currently behind xa-token password gate).

Source repo (mw-agent) with: Razor pages, serverless functions, static build script, defaults JSON.

## 9. Success criteria (at end-of-portfolio review)

The deployed site is reachable, and a video render completes end-to-end in ≤ 3 minutes for a standard quality 5s clip.

The chip dashboard can be edited by an operator. Full customization hence the name “XPERIMENT”.

At least one user other than me has used the tool to produce material they kept.

The Lab page (provider status + KV viewers + recent renders) confirms the system is healthy with one glance.