# LO5 · Managing — Monitoring, evaluation, and adaptation

The other side of "managing" — not the cadence (covered in the companion doc) but how I keep an eye on the running system and let what I see change what I plan next.

## 1. What I monitor

A small fixed set. The list is deliberately short — anything I would not actually look at goes back off the list.

| Signal | Where | How often I look | What it tells me |
| --- | --- | --- | --- |
| Provider configured-state | /api/info (Lab page PROVIDER_STATUS) | every deploy + once per sprint | env-var rot, accidental redeploy without secrets |
| API endpoint reachability | Lab page API_HEALTH "ping all" | every deploy | one endpoint silently broken |
| KV blob shapes | Lab page KV_STATE viewers (chips, stats, presets, history) | when something looks wrong upstream | corruption, dedup misses, schema drift |
| Recent render entries | Lab page RECENT_RENDERS | end of each sprint | history+stats fire-and-forget loop alive |
| Provider balances | Kling / BFL / Anthropic dashboards | once per sprint | runaway spend (sign of leaked password or runaway loop) |
| Commit log | git log --oneline | end of each sprint | regression candidates I forgot about |
| Deployed page in incognito | the live URL | every deploy | the pre-paint auth gate hasn't been broken by a build script change |

That's seven items. None of them require an external monitoring tool. The two-layer principle: the Lab page is my dashboard; the provider dashboards are my billing.

## 2. What I evaluate at each sprint review

Three questions, in order:

Did the sprint goal ship? Yes / no / partially. If partially, was it cut deliberately (acceptable) or did it stall (root cause).

Did anything break upstream of the sprint goal? Look at every page in the smoke test; look at the commit log for "FIX:" entries that imply a regression.

Did I learn anything that should change the next sprint? This is where the adaptation line in the development plan comes from.

The answers are recorded as the "Review" entries in `development-plan.md`. The point of writing them down (not just thinking them) is that the next sprint's plan should cite the previous review when it changes priority.

## 3. Adaptations that actually happened

These are not abstract — they are recorded in the development plan but worth re-iterating here as proof that monitoring drove plan changes:

S0 → S1: GitHub Pages → Vercel migration was inserted at the top of S1 because S0's review made the limitation visible. Not a planned task at S0 start.

S1 → S2: "AI enhancer" came in as a top-priority S2 task only because S1's first end-to-end user test surfaced that the chip-only prompts were visually flat.

S2 → S3: "History page" was promoted because in S2's operator session the user lost a good output and had no way to find it again. Not a planned feature when S2 started.

S3 → S4: Session TTL dropped from 30 to 7 days because S3 added a second person to the password — observation that "the threat model changed" came from operator-sharing, not from a planned task.

S4 → S5 (planned): Stripe + multi-user prep promoted because the Subscription page is the only page with mocked actions, and after sharing the password with a second user, the shared-password model started to feel like a real ceiling.

Each of these is "an emerging need that came from a stakeholder" (the language in the portfolio feedback) — sometimes the stakeholder is the artist, sometimes the operator, sometimes me as the developer. All three are legitimate sources of need.

## 4. What I would change about my monitoring

Honest follow-ups, with no time pressure to fix them this sprint:

No alerting. If xa-history got wiped silently, I'd only notice at the next manual Lab visit. A daily Vercel cron job that pings /api/info and posts to a Slack webhook would be an easy add — written into the S5 backlog.

No structured logs. Functions write to Vercel's runtime log only. A small print(json.dumps({...})) discipline would make grep-able structured logs, which would help when (not if) a regression happens that the manual checks miss.

No provider-cost trend chart. I check balances each sprint; I do not chart them. If the user base grows past 3, a sparkline of weekly spend would be the next addition.

## 5. What evaluation has surfaced (concrete findings)

Audio sync is low-leverage. S2 finding. Recorded in DL-04 §6 "What surprised me". I kept the feature for audience-signal value but I won't invest more time in it.

Per-page intros outperform chip vocabulary. S2/S3 finding. Editing the intro changes the floor of output quality more than any single chip. Recorded in DL-04.

Cold-start budget is comfortable on stdlib Python. S0/S1 finding. Recorded in DL-01. This is also why I push back on suggestions to add requests or pyjwt.

The Lab page paid for itself the first day. S3 finding. Has caught at least 3 bugs that would otherwise have shipped to operator.

30-day sessions feel too long once the password is shared. S3/S4 finding. Drove the uncommitted SESSION_DAYS = 7 change.

These findings are the substance of "evaluation" in the LO sense — they are conclusions drawn from observing the running system, written down so the next sprint's plan can act on them.

## 6. How adaptation closes the loop

The cadence in LO5/01 describes how I run sprints. The monitoring in this document describes what I look at. The connection is:

Sprint review answers Q3 ("did I learn anything that should change the next sprint?") using the monitoring signals above.

The answers go into the Adaptation line of the next sprint's plan.

The next sprint ships those adaptations as concrete tasks.

The next monitoring pass evaluates whether the adaptations worked.

That loop is what makes the project incrementally better rather than a single big release. It is the part of the methodology I would defend most strongly: the project is small but the practice is real — there is an antecedent for every plan change, and the plan changes are visible in the development plan as deliberate adaptations, not silent drift.

## 7. The single most important monitoring signal, if I had to pick one

The provider-balance trend across a week. It is the thing that catches both "the tool is being used" (good) and "someone is abusing the credentials" (bad). For a deployed system that calls third-party paid APIs, the bill is the loudest signal there is. Until I have an alert pipeline, my manual end-of-sprint glance is the substitute. This is also why session TTL tightening in S4 mattered — it is a preventive control on the same signal.